AI HABIT COACH

Implementation Blueprint — Days 2 to 10

Single Source of Truth for the Remaining Build

This document is self-contained. Each day's section includes everything a fresh AI conversation needs to continue building without re-planning: objective, files, exact steps, integrations, tests, and handoff notes to the next day. Total time budget: 1–2 hours/day.

# Project Snapshot

Project: AI Habit Coach — a habit tracking web app with a real Claude-powered AI coach (motivational messages, pattern insights, and coaching chat). Single-user mode (no login) with a real shared cloud database for cross-device persistence.

Language/stack philosophy: Python-based backend (Flask, chosen for simplicity and speed — confirmed Day 2), server-rendered or lightweight frontend, a free-tier cloud database, Anthropic Claude API for AI features, deployed to a free hosting platform.

Time budget: 1–2 hours/day, Days 2–10 (9 days). Every day's plan is sized to fit inside that budget.

Golden rule for every day: get it WORKING before making it PRETTY. Polish is Day 8. Don't gold-plate early days.

# How To Use This Blueprint Each Day

- Start a fresh AI conversation each day.

- Paste in that day's full section from this document as context.

- Follow the step-by-step plan in order — do not skip ahead to later days' features.

- Complete the End-of-Day Checklist before stopping, even if it means trimming a nice-to-have.

- Take the listed screenshots — they're your evidence trail for the final submission and pitch deck.

DAY 2: Tech Stack, Environment & Claude API Setup

🎯 Objective

Finalize the tech stack, set up your local development environment, initialize the GitHub repo, and get a working, tested connection to the Claude API. By the end of today, you should be able to run one Python script that sends a prompt to Claude and prints back a real response.

📖 What You'll Learn

- How to structure a Python web project

- How environment variables and .env files keep secrets safe

- How to call the Anthropic API from Python

- Git basics: init, commit, .gitignore

🛠 Features to Build

- Project skeleton (folders, virtual environment)

- Working Claude API test call

- GitHub repo initialized and pushed

📝 Step-by-Step Implementation Plan

Final tech stack for this project (decided now so no more architecture decisions are needed later):

- Backend: Python + Flask (lightweight, fast to build, great for a solo 1-2hr/day pace)

- Database: SQLite for local dev, with a path to a free hosted Postgres (e.g. via the deployment platform's free database add-on) for the live shared cross-device database — finalized/connected on Day 3

- Frontend: Server-rendered HTML templates (Jinja2, built into Flask) + vanilla CSS/JS — no frontend framework needed, keeps things simple and fast

- AI: Anthropic Claude API via the official `anthropic` Python SDK

- Deployment: Render.com free tier (chosen for simplicity — free web service + free Postgres, no credit card required for basic tier). This will be confirmed with you interactively when we reach Day 10, but design assumes Render-compatible structure (a Procfile-style start command).

- Create the project folder structure:

ai-habit-coach/
  app.py
  requirements.txt
  .env
  .gitignore
  /templates
  /static
  /scripts
    test_claude.py

- Set up a Python virtual environment and activate it.

python -m venv venv
# Windows: venv\Scripts\activate
# Mac/Linux: source venv/bin/activate

- Install initial dependencies:

pip install flask anthropic python-dotenv
pip freeze > requirements.txt

- Create a `.env` file with a placeholder for your API key:

ANTHROPIC_API_KEY=your-key-here

- Create `.gitignore` with at minimum: venv/, .env, __pycache__/, *.pyc

- Get your Anthropic API key: go to console.anthropic.com, sign up/log in, navigate to API Keys, create a new key, and paste it into your `.env` file (never commit this file).

- Write `scripts/test_claude.py` — a minimal script that loads the API key from `.env` and sends one message to Claude, printing the response.

- Run the test script and confirm you get a real reply back from Claude.

- Initialize git, make your first commit, and push to a new GitHub repo (make sure `.env` is NOT included in the commit — check with `git status` first).

📂 Files/Folders Created or Modified

- app.py (empty/skeleton for now)

- requirements.txt

- .env (local only, never pushed)

- .gitignore

- scripts/test_claude.py

🔗 APIs / Libraries / Tools

- Anthropic Python SDK (`anthropic`)

- python-dotenv

- Flask (installed now, used starting Day 3)

- GitHub (repo created/pushed)

🧪 Testing Tasks

- Run test_claude.py twice with two different prompts and confirm two different, sensible responses

- Confirm `.env` does not appear in `git status` as a tracked/staged file

🐞 Common Issues & Debugging

- ModuleNotFoundError → virtual environment not activated before pip install/run

- 401/auth error from Claude → check .env key has no extra spaces/quotes, and dotenv is actually loading it (print the key length, not the key itself, to debug)

- Accidentally committed .env → remove it from git tracking with `git rm --cached .env`, then commit again (rotate the key on Anthropic's console if it was pushed to GitHub, just in case)

✅ End-of-Day Checklist

- [ ] Virtual environment created and working

- [ ] .env file has a valid Claude API key

- [ ] test_claude.py successfully returns a real Claude response

- [ ] GitHub repo created and pushed, .env confirmed excluded

📸 Expected State & Screenshots

- Terminal screenshot showing a real Claude response printed from test_claude.py

- Screenshot of GitHub repo page showing initial commit

➡️ Handoff to Day 3

You have: a working project skeleton, a tested Claude API connection, and a GitHub repo. Day 3 will build the actual data model (habits + check-ins) and connect a real database, then wire up basic Create/Read/Delete for habits.

DAY 3: Database & Habit Management (CRUD)

🎯 Objective

Stand up the database (SQLite locally, structured so it can move to Postgres later) and build the ability to create, list, and delete habits through a real Flask web page.

📖 What You'll Learn

- Defining a simple relational schema

- Using an ORM (SQLAlchemy) so switching from SQLite to Postgres later is a config change, not a rewrite

- Flask routes, templates, and forms

🛠 Features to Build

- Habit model (id, name, created_at)

- CheckIn model (id, habit_id, date, done)

- Add habit form

- Habit list page

- Delete habit action

📝 Step-by-Step Implementation Plan

- Install SQLAlchemy and Flask-SQLAlchemy:

pip install flask-sqlalchemy
pip freeze > requirements.txt

- In app.py, configure Flask + SQLAlchemy with a local SQLite file (e.g. `sqlite:///habits.db`) — keep the DB URL in a config variable so it's a one-line change to point at Postgres later.

- Define two models in a new `models.py`:

class Habit(db.Model):
    id = db.Column(db.Integer, primary_key=True)
    name = db.Column(db.String(100), nullable=False)
    created_at = db.Column(db.DateTime, default=datetime.utcnow)
    check_ins = db.relationship('CheckIn', backref='habit', cascade='all, delete-orphan')
class CheckIn(db.Model):
    id = db.Column(db.Integer, primary_key=True)
    habit_id = db.Column(db.Integer, db.ForeignKey('habit.id'), nullable=False)
    date = db.Column(db.Date, nullable=False)
    done = db.Column(db.Boolean, default=True)
    __table_args__ = (db.UniqueConstraint('habit_id', 'date', name='uq_habit_date'),)

Day 2 design update: a UNIQUE constraint on (habit_id, date) was added at the database level — this enforces 'one check-in per day' as a hard guarantee, not just application logic, directly strengthening the duplicate-check-in prevention tested later today and on Day 9.

- Create the database tables (db.create_all() in a small init script or Flask shell).

- Build route `GET /` — homepage listing all habits (query Habit.query.all()).

- Build route `POST /habits/new` — accepts a habit name from a form and saves it.

- Build route `POST /habits/<id>/delete` — deletes a habit and its check-ins.

- Create `templates/index.html` with: a simple form to add a habit, and a list of existing habits each with a delete button.

- Add minimal CSS in `/static/style.css` — just enough to not look like unstyled HTML (real polish is Day 8).

📂 Files/Folders

- models.py (new)

- app.py (routes added)

- templates/index.html (new)

- static/style.css (new)

- habits.db (auto-generated, add to .gitignore)

🔗 APIs / Libraries / Tools

- Flask-SQLAlchemy

- SQLite (local file DB)

🧪 Testing Tasks

- Add 3 test habits through the form and confirm they appear in the list

- Delete one and confirm it disappears and its check-ins are gone too

- Restart the Flask server and confirm habits persist (proves DB is actually saving, not in-memory)

🐞 Common Issues & Debugging

- "no such table" error → forgot to run db.create_all() after defining/changing models

- Form submits but nothing saves → check the form's `method="POST"` and `action` match the Flask route exactly

- Foreign key delete errors → delete related CheckIns before deleting the Habit, or configure cascade delete

✅ End-of-Day Checklist

- [ ] Habit and CheckIn models defined and tables created

- [ ] Can add a habit via the web form

- [ ] Can view all habits on the homepage

- [ ] Can delete a habit

- [ ] Data survives a server restart

📸 Expected State & Screenshots

- Screenshot of homepage showing 2-3 added habits

- Screenshot after deleting one, showing updated list

➡️ Handoff to Day 4

You have: working habit CRUD backed by a real database. Day 4 adds the daily check-in flow itself (yes/no) and streak calculation logic — the core loop of the product.

DAY 4: Daily Check-Ins & Streak Logic

🎯 Objective

Implement the daily check-in action (mark a habit done/not done for today) and calculate/display the current streak for each habit. This is the core habit-tracking loop.

📖 What You'll Learn

- Working with dates in Python

- Writing a streak-calculation algorithm

- Preventing duplicate check-ins for the same day

🛠 Features to Build

- Check-in button per habit (toggle done/not done for today)

- Streak calculation function

- Streak displayed next to each habit

📝 Step-by-Step Implementation Plan

- Add route `POST /habits/<id>/checkin` — creates or updates today's CheckIn record for that habit (done=True). If a CheckIn for today already exists, update it instead of duplicating.

- Add route `POST /habits/<id>/uncheck` (or toggle logic in the same route) — allows undoing a mistaken check-in for today.

- Write a `calculate_streak(habit_id)` function in a new `utils.py`: starting from today, count backward day by day through CheckIn records where done=True, stopping at the first missed day. Return the count.

- On the homepage, for each habit show: name, a check-in button (visually indicate if already checked in today), and the current streak (e.g. '🔥 5 day streak').

- Handle the empty state: a habit with zero check-ins shows '0 day streak' cleanly, no errors.

📂 Files/Folders

- utils.py (new — streak calculation)

- app.py (routes added)

- templates/index.html (updated with check-in buttons + streaks)

🔗 APIs / Libraries / Tools

- Python `datetime`/`date` standard library only — no new dependencies

🧪 Testing Tasks

- Check in a habit today, refresh the page, confirm streak shows 1 and button reflects 'already done'

- Manually insert a check-in for yesterday (via a quick DB script or Flask shell) and confirm streak becomes 2

- Skip a day (simulate by inserting a check-in from 2 days ago with a gap) and confirm streak resets appropriately

- Confirm a brand-new habit shows 0 streak with no errors

🐞 Common Issues & Debugging

- Streak count off-by-one → double check whether 'today' should count before or after checking in; be consistent

- Timezone issues → use server date consistently (`date.today()`), don't mix UTC and local dates

- Duplicate check-ins for the same day → query for an existing CheckIn on today's date before creating a new one

✅ End-of-Day Checklist

- [ ] Can check in a habit for today

- [ ] Streak calculates correctly across multiple days of test data

- [ ] No duplicate check-ins possible for the same day

- [ ] Empty/new habit shows 0 streak without errors

📸 Expected State & Screenshots

- Screenshot of homepage with at least one habit showing a streak > 1

- Screenshot showing the check-in button state before/after clicking

➡️ Handoff to Day 5

You have: full check-in + streak tracking working and tested. Day 5 connects this real data to the Claude API to generate the first AI feature — personalized motivational messages after check-in.

DAY 5: AI Motivational Messages

🎯 Objective

Wire up the first AI feature: after a user checks in, generate a short, genuinely personalized motivational message. NOTE (Day 3 update): ai_coach.py was already built on Day 3 in MOCK MODE (USE_MOCK_AI = True) since API credits were not yet available — rule-based responses that vary by streak length. Today's work is to integrate this existing function into the check-in flow. If Claude API credits become available, flip USE_MOCK_AI to False in ai_coach.py — no other changes needed.

📖 What You'll Learn

- Prompt engineering for short, contextual AI replies

- Structuring an API call with dynamic user data

- Handling API latency and errors gracefully in a web app

🛠 Features to Build

- `get_motivational_message(habit, streak, recent_history)` function

- Display of the AI message after check-in

- Loading state while waiting for the API

- Fallback message if the API call fails

📝 Step-by-Step Implementation Plan

- Create `ai_coach.py` to hold all Claude API logic (keeps app.py clean).

- Write `get_motivational_message(habit_name, streak, done_today)`: builds a short system/user prompt describing the situation (e.g. habit name, current streak, whether they just succeeded or are recovering from a miss) and calls the Claude API (small max_tokens, e.g. 80-120, to keep replies short and fast).

prompt = f"The user just checked in on their habit '{habit_name}'. Their current streak is {streak} days. Write one short (1-2 sentence), warm, specific, non-cheesy motivational message."

- Wrap the API call in try/except; on failure, return a simple hardcoded fallback message so the app never breaks the user experience.

- In the check-in route (from Day 4), call get_motivational_message after saving the check-in, and pass the result to the template to display (e.g. in a small highlighted box).

- Add a simple loading indicator (even just text like 'Your coach is thinking...') if the request takes a moment — can be a simple server-side render delay indicator or a small JS spinner if using an async form submit.

- Test with several different streak values (0, 1, 5, a broken streak) to confirm the messages actually feel different and relevant, not repetitive.

📂 Files/Folders

- ai_coach.py (new)

- app.py (check-in route updated to call ai_coach)

- templates/index.html (updated to show AI message)

🔗 APIs / Libraries / Tools

- Anthropic Claude API (messages endpoint)

🧪 Testing Tasks

- Check in with a 0-day starting streak → confirm message is encouraging about starting

- Check in with a 5+ day streak → confirm message acknowledges the streak specifically

- Temporarily break the API key to confirm the fallback message displays instead of a crash

- Confirm response time is reasonable (a few seconds) and the page doesn't hang indefinitely

🐞 Common Issues & Debugging

- Generic/repetitive messages → make sure the actual streak number and habit name are being interpolated into the prompt, not left as placeholders

- Slow responses → reduce max_tokens, keep the prompt short

- Unhandled exceptions on API failure → confirm the try/except in ai_coach.py actually catches network + auth errors, not just one exception type

✅ End-of-Day Checklist

- [ ] Motivational message appears after every check-in

- [ ] Message text changes meaningfully based on streak/habit

- [ ] Fallback message works when API fails

- [ ] No crashes or unhandled errors during testing

📸 Expected State & Screenshots

- Screenshot showing a real AI-generated motivational message after check-in

- Screenshot comparing two different messages for two different streak lengths

➡️ Handoff to Day 6

You have: working AI motivational messages tied to real check-in data. Day 6 adds pattern detection (e.g., which weekday you miss most) and a second AI feature that turns that pattern into a plain-language insight.

DAY 6: Pattern Detection & AI Insights

🎯 Objective

Analyze a habit's check-in history to detect one simple, meaningful behavioral pattern, then use Claude to turn that raw pattern into a clear, human-readable insight message for the user.

📖 What You'll Learn

- Basic data analysis over time-series-like data (check-ins by weekday)

- Turning a data finding into an AI prompt for interpretation

- Designing for insufficient data (graceful minimums)

🛠 Features to Build

- `detect_pattern(habit_id)` function (weekday miss analysis)

- `get_pattern_insight(pattern_data)` AI function

- Insight display section on the habit page

- Seed/demo data option for testing without waiting real days

📝 Step-by-Step Implementation Plan

- In utils.py, write `detect_pattern(habit_id)`: pull all CheckIn records for the habit, group by weekday (Mon-Sun), and count misses vs completions per weekday. Require a minimum sample size (e.g. at least 7 total check-in days) before returning a pattern — otherwise return None.

- Identify the weekday with the highest miss rate as the primary pattern (e.g. 'Monday: missed 3 of 4 times').

- In ai_coach.py, add `get_pattern_insight(habit_name, pattern_summary)`: sends the detected pattern to Claude and asks for a short, supportive, non-judgmental insight (1-2 sentences) — e.g. explaining the pattern and suggesting a gentle reframe, not just stating a fact coldly.

- On the habit's page/section, show the insight only if detect_pattern returned real data; otherwise show a friendly 'Keep checking in — insights unlock after about a week of data' message.

- Build a small seed-data script (`scripts/seed_demo_data.py`) that inserts 2-3 weeks of realistic fake check-in history for a demo habit, so you (and later, demo viewers) can see the insight feature working without waiting three real weeks.

📂 Files/Folders

- utils.py (pattern detection added)

- ai_coach.py (insight function added)

- templates/index.html (insight section added)

- scripts/seed_demo_data.py (new)

🔗 APIs / Libraries / Tools

- Anthropic Claude API

- Python `datetime` (weekday extraction via `.weekday()`)

🧪 Testing Tasks

- Run seed_demo_data.py and confirm a pattern is detected and an insight is generated for the seeded habit

- Confirm a habit with fewer than the minimum check-ins shows the friendly 'not enough data yet' message instead of an error

- Manually verify the detected weekday matches what's actually in the seeded data

🐞 Common Issues & Debugging

- Pattern always says the same weekday → check `.weekday()` indexing (0=Monday) is used consistently when grouping

- Insight message sounds judgmental/negative → adjust the prompt to explicitly ask for a supportive, non-judgmental tone

- Not enough data path throws an error instead of showing the friendly message → make sure detect_pattern returning None is handled explicitly in the template/route, not just assumed

✅ End-of-Day Checklist

- [ ] Pattern detection correctly identifies a weak weekday from seeded data

- [ ] AI insight message displays and is worded supportively

- [ ] Graceful fallback for habits without enough data

- [ ] Seed script available for future testing/demoing

📸 Expected State & Screenshots

- Screenshot of a habit showing a real pattern insight (e.g. 'You tend to miss Mondays...')

- Screenshot of a new habit showing the 'not enough data yet' message

➡️ Handoff to Day 7

You have: two working AI features (motivational messages + pattern insights) plus a demo seed script. Day 7 adds the third AI feature — a short back-and-forth chat interface with the coach.

DAY 7: AI Coach Chat

🎯 Objective

Build a simple chat interface where the user can send a short message to the AI coach (e.g. explaining why they skipped, or asking for encouragement) and receive a contextual reply, using the same underlying habit/streak data as context.

📖 What You'll Learn

- Managing short conversational context with an LLM

- Building a minimal chat UI with forms/JS

- Keeping AI features consistent in tone across the app

🛠 Features to Build

- Chat page/section per habit (or a general coach chat)

- `get_coach_reply(habit_context, chat_history, user_message)` function

- Simple message history display (session-based is fine for v1.0)

📝 Step-by-Step Implementation Plan

- Decide chat scope for v1.0: a single general 'coach chat' page (not per-habit) that has access to all the user's habits and recent streaks as context — simpler to build, still feels personal.

- Add a ChatMessage model (id, role [user/assistant], content, created_at) OR keep chat history in the Flask session for simplicity (recommended for time budget — avoids extra DB complexity).

- Add route `GET /coach` — renders the chat page with any existing session history.

- Add route `POST /coach/send` — takes the user's message, builds a prompt including: all habit names + current streaks, the last few chat messages for context, and the new user message, then calls Claude and appends both messages to session history.

- In ai_coach.py, add `get_coach_reply(habits_summary, chat_history, user_message)`: constructs the message list for the Claude API (system prompt establishes the coach persona once; conversation history as alternating user/assistant turns).

- Build `templates/coach.html`: a simple scrolling message list + a text input + send button. Keep the design minimal — polish comes Day 8.

- Add a link/nav item from the homepage to the coach chat page.

📂 Files/Folders

- app.py (routes added: /coach, /coach/send)

- ai_coach.py (get_coach_reply added)

- templates/coach.html (new)

- templates/index.html (nav link added)

🔗 APIs / Libraries / Tools

- Anthropic Claude API (multi-turn messages array)

- Flask session (server-side, signed cookie) for chat history

🧪 Testing Tasks

- Send a message like 'I skipped yesterday, feeling discouraged' and confirm the reply is relevant and references real data (habit name/streak) where appropriate

- Send 2-3 messages in a row and confirm the coach's replies show awareness of the earlier messages (real conversational context)

- Refresh the page and confirm chat history persists within the session

- Confirm long or empty messages don't break the request

🐞 Common Issues & Debugging

- Coach 'forgets' earlier messages → confirm the full message history array (not just the latest message) is being sent to the API each time

- Session history grows unbounded → cap it to the last N exchanges (e.g. last 10) before sending, to control token usage and cost

- Chat page throws an error on first visit with empty history → initialize session history as an empty list, not undefined

✅ End-of-Day Checklist

- [ ] Chat page loads and accepts a message

- [ ] Coach replies are contextual (habit/streak aware) and conversationally coherent across turns

- [ ] Chat history persists within a session

- [ ] No crashes on empty/edge-case input

📸 Expected State & Screenshots

- Screenshot of a short chat exchange (2-3 turns) showing contextual replies

➡️ Handoff to Day 8

You have: all three core AI features working end-to-end (motivation, insights, chat) on top of solid habit/streak tracking. Day 8 is entirely about UI polish and responsive design — no new features.

DAY 8: UI Polish & Responsive Design

🎯 Objective

Make the app look and feel like a real, trustworthy product — clean layout, consistent styling, and a responsive design that works well on both desktop and mobile browsers. No new features today.

📖 What You'll Learn

- Basic responsive CSS (flexbox/grid, media queries)

- Visual hierarchy and whitespace for a calm, wellness-appropriate feel

- Small UX details that build trust (loading states, empty states, confirmations)

🛠 Features to Build

- Consistent color palette and typography across all pages

- Mobile-responsive layout for homepage and coach chat

- Polished empty/loading/error states

- Simple delete confirmation (avoid accidental habit loss)

📝 Step-by-Step Implementation Plan

- Choose a simple, calm color palette appropriate for a wellness product (e.g. a muted teal/green primary, soft neutral background, no harsh reds except subtle warning states) and apply it consistently via CSS variables in style.css.

- Set a clean font stack (system fonts are fine — fast, no extra loading) and establish a clear type scale (page title, habit name, body text, small meta text like streak counts).

- Add a mobile-first responsive layout: habit cards stack vertically on narrow screens; use a simple CSS media query breakpoint (e.g. 600px) to adjust padding/font sizes.

- Polish the check-in button states (default / already checked in today) with clear visual difference (e.g. color fill change), and the streak display (small flame icon or bold number).

- Add a lightweight loading indicator for AI calls (motivational message, insight, chat reply) so the user always knows something is happening, not stuck.

- Add a simple JS confirm() (or a small modal) before deleting a habit, to prevent accidental data loss.

- Review every page (homepage, coach chat) at both desktop width and a mobile width (browser dev tools device toolbar) and fix any obvious overflow, cramped spacing, or unreadable text.

📂 Files/Folders

- static/style.css (major update)

- templates/index.html (markup adjustments for responsiveness)

- templates/coach.html (markup adjustments for responsiveness)

🔗 APIs / Libraries / Tools

- Plain CSS only (flexbox/grid + media queries) — no framework needed to stay within time budget

🧪 Testing Tasks

- Resize browser window / use device toolbar to test at common widths (375px mobile, 768px tablet, 1440px desktop)

- Confirm no horizontal scrolling or cut-off text at any width

- Confirm loading indicators appear during every AI call

- Confirm delete requires confirmation before removing a habit

🐞 Common Issues & Debugging

- Layout breaks on mobile → check for fixed pixel widths instead of percentages/flex; replace with responsive units

- Text too small/cramped on mobile → increase base font size and line-height slightly for small screens specifically

- Loading state never clears if API fails → make sure the loading indicator is cleared in both the success AND error branches of the request handling

✅ End-of-Day Checklist

- [ ] Consistent color palette and typography across all pages

- [ ] Verified responsive at mobile, tablet, and desktop widths

- [ ] Loading states present for all AI calls

- [ ] Delete confirmation in place

- [ ] No new features added today — polish only

📸 Expected State & Screenshots

- Screenshot of homepage on desktop width

- Screenshot of homepage on mobile width (device toolbar)

- Screenshot of coach chat on mobile width

➡️ Handoff to Day 9

You have: a visually polished, responsive app with all features working. Day 9 is dedicated to thorough end-to-end testing and bug fixing before deployment.

DAY 9: End-to-End Testing & Bug Fixing

🎯 Objective

Systematically test the entire app as a first-time stranger user would, find and fix bugs, and harden error handling so Day 10's deployment is smooth and demo-ready.

📖 What You'll Learn

- Writing a manual test checklist / user acceptance testing

- Defensive coding for edge cases and bad input

- Preparing an app for a public audience (not just yourself)

🛠 Features to Build

- No new features — bug fixes and hardening only

- Optional: a basic health-check or landing message if no habits exist yet

📝 Step-by-Step Implementation Plan

- Wipe your local database (or use a fresh copy) and walk through the app exactly as a brand-new stranger would: no habits, no history.

- Test the full first-time flow: land on homepage with zero habits → add first habit → check in → see AI motivational message → visit coach chat → send a message → confirm no errors at any step.

- Test edge cases deliberately: habit name with special characters or very long text, submitting an empty habit name, rapid double-clicking the check-in button, deleting a habit that has an active streak, sending an empty chat message, and simulating an API error (temporarily invalid key) to confirm fallback messages work everywhere, not just in motivational messages.

- Fix every bug found, prioritizing anything that crashes the app or shows a raw error page over anything cosmetic.

- Add basic input validation server-side (e.g. reject empty habit names, trim whitespace) even though client-side validation may also exist.

- Re-run the seed_demo_data.py script from Day 6 to confirm it still works cleanly against the current schema, since it will be useful for demoing the insight feature on Day 10.

- Write a short internal TESTING_NOTES.md capturing what was tested and any known minor issues intentionally left for future scope (be honest — this is useful for the pitch deck's 'future scope' section too).

📂 Files/Folders

- Various files updated based on bugs found (app.py, ai_coach.py, utils.py, templates)

- TESTING_NOTES.md (new)

🔗 APIs / Libraries / Tools

- No new tools — this day is testing and fixing existing code only

🧪 Testing Tasks

- Complete full first-time-user walkthrough with zero pre-existing data

- Test all deliberate edge cases listed in the implementation plan above

- Confirm every AI feature has a graceful fallback tested with a simulated API failure

- Confirm the app behaves correctly after a fresh restart (data persistence check)

🐞 Common Issues & Debugging

- Raw Flask error page (traceback) visible to user → wrap risky routes in try/except and render a friendly error template instead

- Empty habit name crashes the app → add a server-side check that rejects/ignores empty or whitespace-only submissions

- Double check-in from rapid clicking creates duplicate records → confirm the Day 4 duplicate-check-in guard is actually working under fast repeated submits

✅ End-of-Day Checklist

- [ ] Full first-time user flow works with zero errors

- [ ] All deliberate edge cases tested and fixed or documented

- [ ] No raw error pages reachable through normal or edge-case use

- [ ] Demo seed script confirmed working

- [ ] TESTING_NOTES.md written

📸 Expected State & Screenshots

- Screenshot of a clean first-time-user homepage (zero habits state)

- Screenshot of the full flow completed without errors

➡️ Handoff to Day 10

You have: a tested, hardened, polished app ready to deploy. Day 10 focuses purely on deployment, final live QA, and demo/documentation readiness — no feature work.

DAY 10: Deployment & Launch

🎯 Objective

Deploy AI Habit Coach to a live, public URL with a real shared database, run final QA directly on the deployed version, and prepare demo materials. This is launch day.

📖 What You'll Learn

- Deploying a Flask app to a free hosting platform

- Managing environment variables/secrets in production

- Provisioning a free hosted database

- Basic production troubleshooting

🛠 Features to Build

- No new app features — deployment configuration only

- Production-ready environment variable setup

- Live hosted database connected

📝 Step-by-Step Implementation Plan

- Create a Render.com account (free tier) — this will be confirmed interactively with step-by-step screenshots since it's a manual, outside-chat task.

- Add a `Procfile` (or use Render's Python start command field) specifying how to run the app, e.g.:

web: gunicorn app:app

- Add `gunicorn` to requirements.txt (production-grade server, since Flask's built-in server isn't meant for production).

pip install gunicorn
pip freeze > requirements.txt

- Provision a free hosted Postgres database on Render (or the chosen platform's free database offering).

- Update the database config to read the DATABASE_URL from an environment variable in production, falling back to local SQLite in development — this was set up as a config variable back on Day 3, so this should be a small change.

- In Render's dashboard, set environment variables: ANTHROPIC_API_KEY and DATABASE_URL (never commit these to GitHub — confirm .env is still gitignored).

- Push final code to GitHub, connect the repo to Render, and trigger a deploy.

- Once live, run the full first-time-user walkthrough again directly on the live public URL (same checklist as Day 9), including on an actual mobile phone browser, not just desktop dev tools.

- Optionally run the seed_demo_data.py script against the production database (via a one-off Render shell command or a temporary route) so the live demo has a habit with visible streak + insight history ready to show.

- Note the final live URL — this is the centerpiece of your submission and pitch deck.

📂 Files/Folders

- Procfile (new)

- requirements.txt (gunicorn added)

- app.py/config (env var handling confirmed for production DATABASE_URL)

🔗 APIs / Libraries / Tools

- Render.com (free web service + free Postgres)

- gunicorn

- GitHub (source for deployment)

🧪 Testing Tasks

- Full walkthrough on the live URL from a phone browser and a desktop browser

- Confirm data persists across a page reload and a return visit (proves the hosted database is truly connected)

- Confirm all three AI features work live (motivational message, insight with seeded data, coach chat)

- Confirm no secrets are exposed in the deployed site's source or GitHub repo

🐞 Common Issues & Debugging

- App crashes on deploy but works locally → check the production start command matches your app's entry point exactly (`app:app` assumes a Flask instance named `app` in `app.py`)

- Database connection errors in production → confirm DATABASE_URL format matches what SQLAlchemy expects (may need a small prefix adjustment depending on the provider, e.g. `postgresql://` vs `postgres://`)

- Works on desktop but broken on mobile → re-check Day 8's responsive CSS on a real device, not just dev tools, since real mobile browsers can render slightly differently

- Missing API key in production → double-check environment variables were saved in the hosting platform's dashboard, not just your local .env

✅ End-of-Day Checklist

- [ ] App successfully deployed to a public URL

- [ ] Live database connected and confirmed persisting data across sessions/devices

- [ ] All three AI features confirmed working on the live site

- [ ] Full walkthrough tested on both desktop and real mobile browser with zero errors

- [ ] No secrets exposed in repo or deployed source

- [ ] Final live URL documented

📸 Expected State & Screenshots

- Screenshot of the live app open in a browser showing the public URL in the address bar

- Screenshot of the app open on a mobile phone browser

- Screenshot of a completed AI coaching interaction on the live site

➡️ Handoff / Project Complete

v1.0 is live. From here, future scope items (accounts, reminders, schedules, AI-driven goal adjustment) are documented and ready to be tackled in a future sprint. Use the Pitch Deck to present the finished project.